CODEY DEV Client Request & Automated Quote Portal Site Map & Pre-Build Requirements — Codey Dev

| Field | Value |
| --- | --- |
| Document Version | 1.0 |
| Purpose | Full route map of the system, plus everything that must be prepared before build starts |
| Related Documents | System Design Document, Operational Workflow Guide, Figma Prompt Library |

# 1. Purpose

The System Design Document defines how the portal works; the Figma Prompt Library defines how it looks. This document defines what pages exist and in what structure (the site map), and lists everything — content, accounts, credentials, and data — that needs to be ready before development begins, so the build isn't blocked partway through waiting on missing pieces.

# 2. Site Map — Full Route Tree

## 2.1 Public Site (no login required)

- /  —  Landing — introduces the portal, links into the request flow

  - /request  —  Step 1: Service Selection

  - /request/[service]  —  Step 2: Conditional Sub-Type

  - /request/[service]/features  —  Step 3: Features & Integrations Checklist

  - /request/[service]/timeline  —  Step 4: Timeline Selection

  - /request/[service]/details  —  Step 5: Contact & Upload

  - /request/confirmation/[reference]  —  Confirmation screen after submission

- /pricing  —  Public pricing overview (summarized version of the Pricing List document, for browsing before starting a request)

- /terms  —  Terms & Conditions (public-readable page, linked from the request form's consent checkbox)

- /policies  —  Company Policies (public-readable page)

- /contact  —  Direct contact details (phone, WhatsApp, email) for customers who prefer not to use the form

## 2.2 Admin Area (authenticated — Admin role only)

- /admin/login  —  Admin sign-in

  - /admin  —  Request Queue (default landing page after login)

  - /admin/requests/[id]  —  Request Detail View

  - /admin/pricing  —  Pricing Rules Manager

  - /admin/pricing/[serviceId]  —  Edit a specific service's options

  - /admin/settings  —  Admin account settings (change password, notification email)

# 3. Route Reference Table

| Route | Access | Primary Purpose |
| --- | --- | --- |
| / | Public | Entry point, explains the portal, CTA into /request |
| /request → /request/.../details | Public | 5-step request flow (Section 2.1) |
| /request/confirmation/[reference] | Public | Post-submission confirmation and reference number |
| /pricing | Public | Browsable summary pricing, builds trust before committing to the form |
| /terms, /policies | Public | Legal/consent reference pages |
| /contact | Public | Fallback for customers who prefer direct contact |
| /admin/login | Public (form only) | Authentication gate into the admin area |
| /admin | Admin | Daily operations hub — request queue |
| /admin/requests/[id] | Admin | Review, price-adjust, and quote a single request |
| /admin/pricing | Admin | Maintain service_options and prices |
| /admin/settings | Admin | Account-level settings |

# 4. Page-Level Requirements Inventory

What each page needs before it can be built — content, data, and logic.

## 4.1 Landing (/)

- Content needed: headline, short intro copy, 3–5 trust points (e.g. "200+ projects delivered", turnaround promise), CTA button text.

- Assets needed: Codey Dev logo (already available from the flyer), optional hero graphic using the circuit-pattern motif.

## 4.2 Request Flow (/request/...)

- Data needed: finalized list of services, sub-types, features/integrations, and their price_impact values (Section 6 below) — this is the single biggest blocker to starting build, since the whole flow is driven by this data.

- Copy needed: field labels, helper text for each option (short explanations customers may not understand, e.g. what "Paystack Integration" means), validation error messages.

- Logic needed: which options are mutually exclusive vs. combinable (e.g. can a customer pick both "E-commerce Website" and "Landing Page" base types? Recommended: no — sub-type selection should be single-select per service).

## 4.3 Confirmation Screen

- Copy needed: confirmation message, expected follow-up time commitment (e.g. "within 24 hours") — should match what Codey Dev can realistically deliver on.

## 4.4 /pricing, /terms, /policies

- Content: directly sourced from the existing Pricing List, Terms & Conditions, and Company Policies documents — these need to be converted to web copy (not just linked as Word docs) so they're readable on-site.

## 4.5 Admin Request Queue & Detail

- Data needed: none beyond what's defined in the System Design Document's data model — this page is generated dynamically from submitted requests.

- Decision needed: default sort order for the queue (recommended: newest first, with unopened requests pinned to the top regardless of age).

## 4.6 Admin Pricing Rules Manager

- Data needed: the same finalized pricing data from Section 4.2 — this page is simply the editable interface over that data, so it can't be meaningfully tested until real pricing data exists.

# 5. Navigation & User Flow

Public request flow (linear, with back navigation allowed at every step):

- Landing → "Start a Request" CTA

- Step 1: Service Selection → auto-advances on selection

- Step 2: Conditional Sub-Type → Continue button

- Step 3: Features & Integrations → Continue button (live estimate visible throughout)

- Step 4: Timeline → Continue button

- Step 5: Contact & Upload → Submit button

- Confirmation Screen → optional links back to / or /pricing

Admin flow (see Operational Workflow Guide, Section 6, for the full day-to-day routine):

- Login → Request Queue (default view)

- Select a request → Detail View → adjust/send quote → back to Queue

- Separately: Pricing Rules Manager, accessed via sidebar navigation at any time

# 6. Pricing Data — Required Before Build

This is the critical blocker The request flow, live estimate, and Pricing Rules Manager all depend on one thing: a finalized table of every service, sub-type, feature, integration, and their price_impact values. Development can start on layout and static pages without this, but the core request flow cannot be meaningfully built or tested until it exists.

Recommended format to prepare this in before build (a simple spreadsheet works well): Service | Sub-Type | Option Label | Option Type (page/feature/integration/timeline) | Price Impact Min | Price Impact Max | Notes. This can be derived directly from the existing Pricing List document — it just needs to be broken into individual line items rather than price ranges per whole service.

# 7. Accounts & Credentials Checklist

Set these up before development begins, so environment variables (Operational Workflow Guide, Section 4) can be filled in from day one.

| Account | Needed For | Status |
| --- | --- | --- |
| Supabase project | Database, Auth, RLS | ☐ To create |
| Cloudinary account | File uploads | ☐ To create |
| Resend account + verified sending domain | Email notifications | ☐ To create |
| Arcjet account | Rate limiting / abuse protection | ☐ To create |
| Upstash Redis database | Backing store for Arcjet rate limiting | ☐ To create |
| Vercel account | Hosting/deployment | ☐ To create |
| Domain name | Public URL for the portal | ☐ To register / confirm |
| GitHub repository | Source control | ☐ To create |

# 8. Content & Asset Checklist

- Final, itemized pricing data (Section 6) — highest priority.

- Logo files in web-ready formats (SVG preferred, PNG fallback) — can be extracted/recreated from the existing flyer.

- Web-ready copies of Terms & Conditions and Company Policies (converted from the Word documents to page content).

- Landing page copy (headline, intro, trust points, CTA text).

- Confirmation and quote email templates — tone and content to match the branded document style already established.

- Realistic follow-up time commitment for the confirmation message (must match what Codey Dev can actually deliver).

- Decision on mutually-exclusive vs. combinable options (Section 4.2) for each service.

How This Fits the Documentation Set With the Site Map & Pre-Build Requirements complete alongside the System Design Document, Operational Workflow Guide, and Figma Prompt Library, all four pieces together give a developer everything needed to move into the Developer Handoff Spec once Figma screens are generated and reviewed.